MINUTES

Meeting	Southwell Flood Forum
Date	9th August 2013
Venue	Jack Cutt's Barn, Easthorpe
Present	Tim Farr, Bruce Laughton (NDSC/NCC Councillor_ Mark Bertolini, Katy Todd, Stuart Todd, Jacky Huson, Ben Huson, Jack Cutts, Liz Cutts, Judith Hodge
Apologies
1	Interact with Lead Flood Authority / Notts County Lead Flood Authority has the responsibility for ensuring the Potwell Dyke is well maintained. / Meet with Andy Wallace and Hannah Callaghan, work together constructively. / Comprehensive Survey & Written Report / Recommendations, Plan and Action for Clear Up and for Maintenance. / Make sure it happens and is maintained.
2	Solve the Structural Problem / Southwell floods too often./ Find simple solutions to minimise future risk. / Assess the current situation. Find & Review Past Studies. / Seek key involvement from Paul Lockhart & Morgan Wray from the Environment Agency. / Approach a Credible Professional Flood Expert to Scope & Quote for a Study / Develop & Agree Pragmatic Solutions / Prepare a Funding Proposal. Apply for and Win Funding / Ensure Successful Implementation of Solution
3	Organise Facts, Contacts & Allies / Determine the number of houses & businesses affected by the flood / Create a model of the landscape & using survey information create a clear picture of what happened / Collect information on local concerns and suggested solutions / Find out who all the relevant Landowners and Riparian Owners are / Make contacts at the Schools and Brackenhurst. Contact Norwood regarding use of Polytunnels / Understanding how the Funding Process works. Understand the £2m/year / Contact Severn Trent (Adam Bouchier 07703 717993) / Contact Steve Calvert / Contact Black & Veatch (Grosvenor House, 69 London Road, Redhill, Surrey, RH1 1LQ,United Kingdom, Phone: +44 1737-774-155) / Contact Halcrow (Halcrow, Elms House, 43 Brook Green, London, W6 7EF, United Kingdom, / t:+44 (0)20 3479 8000) / Contact Successful Flood Groups around the country for Lessons Learned. Rolleston, Midsomer Norton, Bellfield in Northumberland, etc / Understand available Individual Personal Protection and Flood Prevention Products. Eg Waterproof Front Doors / Find some information we can use on Climate Change as part of our funding application
4	Work as One Entity; Southwell / Tie up with Rob Jordan and others around town / Bruce Laughton has made available a small budget to cover administrative expenses. / Speak to Papers, Authorities as one

ACTION POINTS
Action	Who	By when