MINUTES

Meeting	Forum Alleviation Team
Date	Sunday 13th October 2013
Venue	Easthorpe Village Hall
Present	Rob Jordan, Mark Bertolini, Andrew Chadwick, Chris Sinclair, Norman Mure, Jillian Labadz, Sue Burnett, Dave Thompson, John Cook, Roy Ladhams, Tim Mee, Stuart Smith
Apologies	Steve Mulholland
1	Introductions / All attendees introduced themselves, stating their background and shared experiences.
2	Flood forum structure and how alleviation team fits within it / Mark discussed the structure of the forum setup and how the four streams within the structure should operate. Alleviation team, Emergency Plan, Clear Dyke/Water courses and the Support Team IT Admin etc / We discussed the progress made to date with the lead flood authority, particularly Hannah, other agencies and the role the Alleviation team will play in supporting the investigation / Sue commented that NCC should be collecting their own data before it all disappears as it is vital to support the proposed model.
3	Surface water management Plan (SWMP) / The Flood study to be carried out by NCC as the lead flood risk authority was discussed and how we could help support it. All shared concerns that £25K was not a large amount of money for a detailed study. Mark shared that Mick Burrows had not set this as a maximum. / We discussed at length the SWMP and how it is the preferred vehicle to help mitigate flood risk in the town, and that Hannah had helped develop the document now used by DEFRA and she had fully bought into the idea and was willing to help produce our plan for Southwell and lead a mitigation steering group See address below / https://www.gov.uk/government/uploads/system/uploads/attachment_data/file/69342/pb13546-swmp-guidance-100319.pdf
4	Capturing Information for the study & Timelines / It was shared that Southwell Flood Forum (SFF) had been asked to provide evidence and data around the flooding events of July 23rd to help support the modelling exercise to be carried out by URS. It was discussed that local groups would provide evidence in the form of timelines with hyperlinks to pictures etc. from each flood area/path and these would be tied together by IT support from Ben Huson / Suggested timeline paths and names TBC / Halam Hill catchment / Lowes wong / Halam Hill / Lower Kirklington Road / Springfield / Potwell catchment / Westhorpe / Halloughton / Nottingham road / Church Street / Easthorpe
5	Event monitoring / Jillian offered her monitoring equipment to help learn more from the continuous event monitoring and not just extreme storms. Tim Keay had also offered equipment but was not present at meeting. / Jillian has 3 pressure monitors and one velocity meter. / Roy commented that he was not aware of any water level monitoring being done by the EA.
6	Technical Team Aims and objectives / Carrying on from item 2 we discussed how best the team could sub-divide and support the study. The following was identified, and considered / Topography / Detail on water course both natural and man made / Provide data and evidence on flood events of 23rd – timelines / Historical events / Assist with the modelling, identifying critical points, monitoring and validity checking / Potential solutions / Ensure pragmatic solutions / Andrew spoke about “risk maps” and that these would be sensitive information and must be correct and accurate. They may well involve insurance and data protection issues
7	The scope of the technical flood study / The scope of the flood study was discussed at length and concerns were raised regarding the lack of detailed modelling of Halam hill above Allenby Road. / Also the upstream combined frequency analysis of the river Greet with particular attention to the position of the weir gates: open or closed?? / Roy shared that the “over view and scrutiny” review by NCC had reduced the maintenance of gully cleaning.
8	Sub teams were discussed / Mapping = Chris, Sue, Norman, Jillian, Holger to support / Weak points = Potwell - Mark, Tim / Weak points = Halam Hill - Sue, Rob, Dave
9	EA draft analysis / Andrew raised concerns that his comments raised to Mark in 2 separate emails regarding the rain fall data and catchment of Halam had not been passed on to the EA.
10	Next meeting / To be approx. one month. Mark to email out time and date / Sub teams to meet as they require

ACTION POINTS
Action	Who	By when
Please read SWMP and formularise yourself with it	All	Next mtg
Pilot the first timeline.	RJ
Jillian to set up monitoring equipment and liaise with Tim	JL
Map required of current infrastructure, we need to understand the format of NCC map. Mark has e-mailed highways and is attempting to make progress.	MB
Contact Hannah with concerns re scope of Flood Study	RJ
Jillian agreed to progress rain fall data and catchment information via her contact in the EA.	JL