MINUTES

Meeting	Watercourse Management Plan
Date	14th January 2014
Venue	Court House
Present	Katy Todd, Liz Walker, Stewart Todd, John Cook - Southwell Flood Forum (SFF); Clive Wood - Lead Flood Authority – Notts County Council (LFA/NCC); Matt Everett - Inland Drainage Board (IDB); Carol Standish - Southwell Town Council (STC)
Apologies	Russell Mitchell IDB; Dan Widdowson – Environment Agency (EA) Bio-diversity Officer; John Clarkson (Nottingham Trent University) NTU.
1	Watercourse monitoring / Following the clearing of Potwell Dyke at the end of 2013, the Watercourse Management Team (WMT) are looking to plan further volunteer activities in all Southwell watercourses. The WCT will continue to “walk the course” especially, as recently, after heavy rain, and remove debris and report problems. Members of the community also monitoring the dyke, and reporting concerns to the WCT and/or IDB, N&SDC, NCC and STC.
2	Insurance: The SFF/WCT has been unable to secure insurance and has relied on volunteers disclaiming liability and having personal insurance. SFF requested that STC take the WMT under its umbrella in a similar way to the CEP. To simplify this Carol suggested that the WMT form an appendix to the CEP and she will put this to STC and their insurers.
3	Long term watercourse management / How Potwell Dyke will be managed and by who was discussed. Mat Everett explained how the IDB operates and that they are always willing to help communities where possible and SFF thanked ME for all the support received since 23rd July. ME was asked to find out if it would be possible and practical for the IDB to take on a contract to manage Potwell Dyke
4	How far up stream should the WMT work? Clearing has been done up as far as the confluence with Westhorpe and Intake Dumbles. It was decided to wait for the outcome of the Flood Report as to what clearing should take place upstream. However, the WCT will assist riparian owners who face problems with debris when requested. There is a belief that debris dams, if they do not burst under pressure, hold back water to advantage.
5	Ecological projects. / The WMT is keen to work with EA and NTU on environmental projects. Post meeting Dan Widdowson sent his ideas and is happy to support the WMT. Similarly John Clarkson is in the process of trying to devise some possible student ecological survey and monitoring projects for the watercourse. Once he get a clearer indication of what management actions are needed. Any of the projects will have to be before/after surveys and comparison of managed/unmanaged stretches. / In terms of management support, he has not yet heard back from his colleagues on aspects such as help with hedging or creation of landscaped composting zones to be created to take waste created by future working parties.
6	Other watercourses / John Cook will let the WMT know what help is needed on the Halam Hill side of town. ME confirmed that the IDB would take on responsibility for, but not ownership of, the dumble from the bottom of the Ropewalk to where it meets the Trail.
7	Reporting, enforcement and responsibility / IDB undertakes these roles on the lower stretch and now has the co-operation of most local residents . Elsewhere it is mixed responsibility. Clive Wood emphasised the need for a softly-softly approach to gain co-operation. Recent reportings of eroding banks, dangerous foot-paths, ditches, culverts and drains are currently in the system to be dealt with.
8	Support / SFF expressed thanks for all the support given by all the authorities to the Watercourse Clearing. CS said it was time to consider the position as the end of the financial year approaches. ACTION:
9	Next Steps / As spring approaches we will be entering a new phase. LW To devise a programme for volunteers embracing the advice of IDB, LFA and EA.
Next Meeting	Date to be advised

ACTION POINTS
Action	Who	By when
Insurance for watercourse volunteers	CS	Next mtg
Management of Potwell Dyke - submit estimates for such contracts.	ME	Next mtg
Consult Flood Report re upstream clearance	Team	in due course
Follow through reporting, enforcement and responsibility	LW
Ascertain what, if any, funds remain available.	CS	Next mtg
Prepare newsletter	LW