MINUTES

Meeting	Southwell North (Halam Hill) group
Date	19th January 2014
Venue	Admiral Rodney Function Room
Present	Rob Jordan (RJ; SFF cochair), John Cook (JC; group lead). Liz Walker(LW), who leads the watercourse clearance team within SFF
Apologies	Jacky Huson (SFF vice chair), Dave Sheard (lead of Emergency Planning team) Jill Labadz (expert hydrologist in SFF alleviation working group), Ben Huson, Michael Joyce, Alan and Kath Dearden
1	Introduction/Questions / JC introduced the meeting emphasising the need to show coherence of view from the Southwell community, as we seek a cross-political consensus on the best way forward. / He explained the role of URS, the engineering consultancy in the current flood study, managed by Hannah O'Callaghan. Hannah is the relevant Flood Risk Officer at Notts County Council (NCC), who are the Lead Local Flood Authority. / Other stakeholders playing an active role are NSDC, Southwell Town Council (STC) and also the Environment Agency (EA), and the Inland Drainage Broad, each of which may be a source of funding for alleviation measures. / A further participant is Severn Trent Water who have parallel responsibility for aspects of foul water and mixed drainage and have developed their own relevant models / EA have recently issued new surface water flooding risk maps, based on their own simulation modelling, incorporating flooding information which is now managed by NCC, and clearly shows the main areas within Southwell that are assessed as at risk (for example this link: EA risk model), though without exact match to the flooding observed last July. / JC said that we need this model, and the URS update on it, to be as accurate as possible: firstly so that the economic case for action is properly made; and then so that insurance premiums, which may be based on these and similar maps, and will take account of flood mitigation investments when committed and funded, are not unnecessarily high. / He asked all present to discuss with neighbours who may have been flooded, even just within gardens, the need to register with SFF. At minimum, we need everyone affected to have submitted a return on flooding to either NSDC or SFF by end of this month (see item 2 below). / While individual property information is being held confidential within the study, it is clear from comparison of counts at street level that SFF is still missing information on many who were flooded, and this risks under-investment in mitigation measures. / Question: Can SFF make a clear public statement on this argument? A recent Bramley article did not mention this. / Action: RJ to look for publicity opportunity to make this point / Question: Can we hand out forms to fill in? / A: These can be printed from the SFF web site, or are available in the Library, Jacky Huson usually attends to help provide advice on Saturday mornings, and can provide forms on request – telephone 815739; she is sometimes also there on Tuesdays (see SFF web site Calendar) / Question: Are insurance claims being integrated within the analysis? / A: We don't think so because of confidentiality obligations. Each insurance company will make its own analysis of risk, and only the EA model is a public document. / An initial draft list of mitigation measures has been drawn up by RJ, for discussion with STC as a strawman for investment costing, / Question: Can these be shared so that members of Group have time to digest and build on them, so as to prepare for a public meeting (possibly in March) where the community will be asked to suggest additional possible measures. / Action: JC to remove cost guesstimates and circulate to the list, making clear that these are at the 'brainstorm' stage and do not imply commitment from any agency or landowner. / Terry Gill and Dave Thomson expressed interest in taking a closer look at Ropewalk mitigations, as Ropewalk/ Appletree Close and areas downstream lack obvious opportunities to hold back rainwater at source. There is also concern about how diverting water from the east side of Ropewalk or Apple Tree Close could affect others further down Ropewalk.
2	Progress of the URS study / RJ said that URS have toured the area and seen suggestions on mitigation measures from the SFF committee. Delays in some information gathering and the unexpected complexity of the topography in Southwell North (e.g. houses below road level) have delayed their modelling by around a month. URS have subcontracted some detailed survey work. / Therefore a public meeting originally slated for end of February has been cancelled and will be rescheduled, probably for end of March, when it is clear if the new (5th Feb) target date for information gathering has been met.
3	Preparation for fund raising / JC shared initial information on work going on to explore source of funding. SFF itself is planning to start fund-raising as this will also help release 'matching funding' and a first event will be held at La Parisienne at 19.00 on 20th February. / There was concern from some Group members that individuals flooded have already had to pay out, will likely need to pay higher insurance, and are now being asked to contribute to infrastructure – is that not properly a role for the Councils? / A: RJ is talking to STC, but cannot yet provide details. / Question: Can RJ say what is being proposed by SFF? / A: Not yet. Katy Todd will be leading fund-raising activities from SFF / Dennis Smith suggested approaching Trust funds available for local organisations from example from the Coop, Boots, Lloyds Pharmacy and the Power Companies.
4	Emergency Planning Team/ Monitoring of Pinch Points / In absence of Dave Sheard (DS), JC explained that we are looking to get better warning to those at risk so that they can protect their houses. / The Met Office and Environment Agency both offer advance warnings but clearly this does not indicate whether water is starting to overflow down roads. / The three main areas that could be monitored for 'early warning' to those downstream are: / the Halam Road/Hopkiln Lane junction (water on road) / Century Park: backing up from the culvert entry / Ropewalk: drains overflowing / RJ asked that anyone living in these areas, with an interest in helping to providing early warning, contact him or DS to help in working out a communication plan. / The appointment of flood wardens will help formalise this but cannot be completed until around May, following two rounds of training and rehearsal but this will at least cover the main (summer) period of flash flooding risk. / The way that Flood wardens can help close roads is also being worked out. The one-way system in Southwell can make some road closures problematic, if we are not to cut off houses unnecessarily. The main thing, beyond protecting drivers from entering deep water, is to avoid creating a 'wake' that washes over kerbs by driving quickly through even relatively shallow floods. / The road closure planning is a cooperation with Thurgarton emergency response, to avoid drivers reaching the Nottingham Road dip if this is impassable. / RJ said that the Century Park inlet 'trash' screen is due to be improved before the summer / Question: Can we also monitor levels in Starkey's Pond, both for early warning and to better understand its necesssary capacity and the case for a higher-capacity overflow? / Action: RJ will raise this with Tim in the alleviation group, to see what is possible, and discuss with John Starkey.
5	Trent Regional Flood and Coastal Committee, / RJ reported on a meeting of the Trent Regional Flood and Coastal Committee, chaired by Tim Farr. Bruce Laughton from NSDC and Steve Calvert who has lead responsibility for flood work at NCC also attended. The Committee are asking for early warning of potential flood protection funding requests, so that this can be bundled with further East Coast protection measures in a possible government announcement. / RJ's understanding is that IDB have agreed to earmark some funds for local work.
6	Farmers and dyke clearance / LW explained the approach that Potwell Dyke Group have taken with many volunteers. Dykes in the urban area have been cleared of rubbish and fallen branches to ensure smooth flow, and upstream areas are allowed to vegetate so long as they are deep enough to avoid risk to any local property. / This requires a keen watch ahead of, and during, any likely flooding for branches or other potential obstacles to flow that have washed into the urban area and could exacerbate flood risk. The clearance activity seems to have helped flow through Potwell Dyke during the St Jude's storm event, though this was much smaller than 2007 and July 23 2013. / For the north side of Southwell, most of the streams have been culverted under roads, but there are three main stretches of dyke or ditch / IDB are already responsible for care of the (Ropewalk) Dumbles east of the Southwell Trail and have now agreed to maintain the stretch that starts close to Ropewalk Roundabout. The ditch next to the Trail is being cleared by NCC, with the aim to reach an outfall by the Final Whistle. / SFF are considering whether clearance of a fallen tree on the stream joining the Norwood Park golf course to Springfields, by the allotments, would help or hinder flood control. Initially we aim to focus on the ditches by Halam Rd and Allenby Road, which lie on Starkey Estate land. In this area and potentially other areas there is opportunity for SFF volunteers to help further with some 'gardening'. / A number of the group offered help to JC who will email those interested (Sue and Andy). LW will also look for volunteers from the Potwell Dyke group, who found the exercise and social aspect of clearance positive in its own right. / LW asked that the community plays its own part in interaction with local farmers, by always following the country code and asking permission before entering private land. SFF has been welcomed onto private land when there is a clear benefit and no risk (e.g. from shooting). / Action: RJ to contact Sir John Starkey so work on Starkey land can be planned. / Question: Will roadside work be properly risk assessed? / A: Yes.
7	Any other Business / JC described some individual house protection measures that he and some neighbours have been putting in place, and named the supplier Food Defence Solutions on 01159 653644 (anton@flooddefencesolutions.co.uk). Options include airbrick blocks, barriers to fit doors, non-return valves for sewers and brick 'weep' channels, and waterproofing the outside of brickwork. The supplier tests work with portable dams.

ACTION POINTS
Action	Who	By when
To look for publicity opportunity to emphasise need for more flooding information	RJ
Draw up list of suggested mitigation measures	JC
Discuss fundraising and get in touch with Katy.	RJ/DS
Contact Sir John Starkey so work on Starkey land can be planned.	RJ
Communicate with potential clearance volunteers	JC/LW