MINUTES

Meeting	Community Emergency Plan/Flood Working Group
Date	22nd January 2014
Venue	Brackenhurst campus
Present	Dave Sheard, Rob Fisher, James Parker, Jacky Huson
Apologies	Richard Morgan
1	Flood Warden Training - 21st January / 16 attended, including 2 from Bleasby, 1 from Thurgarton and 2 're-attenders.
2	Road Closure Policy Document / DS will put this in Dropbox/transfer to James so it can be populated ready to send to Highways Department for approval. / Eamonn Harrison of Highways and Andy Wallace – NCC Flood Risk Manager say it looks OK in principle. / The triggers for each segment of road closures were re-visited and adjusted appropriately. / JP thought Brackenhurst could put out a 'Road Closed Ahead'. / CCTV to monitor surface water levels is costly, but wireless systems are being developed more cheaply. / Road Closure Wardens are a different colour on the Road Closure map and will operate as a group, not just for specific signage locations – will need to be flexible – task can't be delegated to anyone untrained. / The Road Closure map will be sent out to the 20 RC wardens to ask for their comments on the segments – encourages them to take ownership and is valuable input when submitting to Highways.
3	Flood Alerts / Following the recent Flood Alerts on 8th and 16th January we received emails from NSDC and NCC about the anticipated development of alerts into warnings. / JP has agreed with Lucy of EA and Celia of NSDC that they will phone him to clarify their expectations of the severity of the situation. / RF emphasised the importance of 'on the ground' surveillance of watercourses, drains etc and two-way communication with EA and authorities.
4	Next stage of CEP / Flood Wardens to be allocated streets/neighbourhood, 'Job Description' of roles and responsibilities, risk assessment, aide-memoire, information-gathering / May/June – 'dry run' / EA run an annual seminar for Flood Wardens. / Stories for newsletter, page on website
5	Schools and their Emergency Plans / Katy had made contact with the Minster with a view to discussing their Emergency Plan. It was suggested that DS or JP accompany her. / RF commented that the school may have an EP of its own. NCC did a lot of work with schools and their EP's a few years ago. There is a proforma on the NCC website. / NCC have a 'Disruptions' area on their website – media pick up on it to publicise. / At the Command Centre, there will be a list of critical contacts such as the school.
6	Curriculum Pack / A resident has offered to help with a Teacher's Pack on Flooding. It ticks many curriculum boxes. Elements such as water awareness, citizenship could be informed by our CEP.
7	Flood Warden's Pack / Katy had offered to seek funding for contents of a FW pack. / This is likely to be minimal and consist of items that people can easily buy for themselves – torch, anti-bacterial gel, whistle, wellies. Not poles as we're not encouraging people to walk in the water.
8	Insurance for Watercourse team / It had been suggested at the Watercourse Management Plan meeting that the volunteers in dyke clearance could be included in the Southwell Town Council's insurance for Flood Wardens. / RF said that dyke clearance work needs to be kept separate from CEP – they will need to find and fund their own solution. Would IDB be able to train and insure them?
Next Meeting	10th February 7pm at Fire Station / JH gave her apologies in advance

ACTION POINTS
Action	Who	By when
Share Road Closure document for circulation to Road Closure wardens	DS/JP	ASAP
School emergency plan – liaise with Katy	DS/JP	ASAP
Response to Katy re Flood Warden's pack	JH	ASAP
Liaise with Katy re insurance response	DS/JP	Next mtg
Flood Warden Job Description etc	DS/JP	Next mtg
Curriculum Pack – make contact with interested people	JP	Next mtg